A workshop meeting of the Richland Borough Council was held on Tuesday, October 28, 2025, at 6:30 p.m. in the meeting room at the Richland Borough Building. The President being in the chair and the Secretary being present.

President Bricker called the Richland Borough workshop Meeting to order at 6:30 p.m. and asked everyone to stand and recite the Pledge of Allegiance.

President Bricker completed roll call, Present were President Kelly Bricker, President Pro Tem Larry Hartman, Councilmembers Matthew Johnson, Richard Strickler, Robert Rittle, and Secretary Rebecca Schnoke. Also present, James Kinney from Becker Engineering. Absent was Vice President Mark Brubaker, Councilmember James Niethammer, Road Supervisor Dwight Belleman, Road Laborer/Water Technician Benjamin Becker, and Mayor Owen Landes.

There were no citizens present.

Old Business:

Elevated Water Storage Tank

PennVEST funding increase was approved.

Well No. 9

No new updates.

Playground/Park Project

Sinkhole repair complete but SLC needs to bring in more fill. SLC met with Benjamin Becker to review final punch list items. Waiting for response from YSM and SLC regarding crabgrass treatment and overseeding.

Radar Speed Signs

Secretary Schnoke advised the signs are expected to arrive tomorrow 10/29/25.

Main Street Stormwater Conveyance

James Kinney provided a physical copy of the stormwater management system for public works to answer a couple of questions and provide some needed details to finalize system plans.

President Pro Tem Larry Hartman met with Guyer Brother’s along with Casey Kerschner from Becker Engineering, Dwight Belleman, and Benjamin Becker to review the main street stormwater management pipes. This company is a COSTARS participant that offers newer repair technology that could significantly and drastically decrease the cost of replacing the pipes using Thermoform Technology performed robotically rather than excavating and replacing the pipes. Larry Hartman provided a summary of the meeting and stated he was extremely impressed and looks forward to investigating this replacement option more thoroughly. Public works is to provide require plan information and submit stormwater management plans to Guyer Brother’s by 11/5/25 so Guyer Brothers can prepare cost estimates for consideration.

Water Usage – Additional EDU’s

This matter was tabled until PUC petition decision is received.

New Business:

LSA Grant Resolution – Millbach water main extension

A motion was made by Matthew Johnson, seconded by Larry Hartman to authorize the execution of Resolution 2025-23 LSA Grant Application Resolution for the Millbach Water Main Extension; motion unanimously carried.

2026 Road Maintenance

President Pro Tem Larry Hartman met with Public Works and Martin Paving to discuss the rippling on Poplar Street and recommended repair. Council discussed this matter at length. It was recommended to mill off 2 inches of Poplar Street from E. Main Street to Linden Street and repave with a rugged wear course due to the amount of truck traffic on Poplar Street. Approximate estimated cost of Poplar Street repair would be $65,002.50. Council discussed further whether the repair is necessary in 2026, and the consensus was it would cost more to repair later.

Tar & Chip – road recommended for tar and chip in 2026 is Walnut Street which was crack sealed this year and is ready for tar and chip.

After discussing the proposed 2026 road repair maintenance, Council requested Secretary Schnoke to budget $95,000 in the Liquid Fuels Fund for 2026 with these repairs in mind.

2026 Budget

Council discussed in length YTD Income and Expenses and reviewed 2026 budget items working to prepare the proposed 2026 budget. Secretary Schnoke stepped out briefly while Council discussed employee wage increases.

Water & Trash Billing

Secretary Schnoke requested guidance from Council regarding the billing of the pool property. The water line is not connected or turned on. This matter was discussed and as the Richland Community Association benefits the community and there is absolutely zero water usage a minimum water bill will not be issued at this time. This will be reevaluated if water consumption begins.

President Bricker asked if there were any comments for the good of the Borough. With no additional matters presented, a motion was made by Larry Hartman, seconded by Matthew Johnson, to adjourn. Motion unanimously carried.

The meeting was adjourned at 9:05 P.M.

Respectfully Submitted By:

Rebecca Schnoke,

Richland Borough Secretary